St. Mary’s Finance & Buildings & Grounds Meeting Minutes 10/10/2017

Members Present: Mike Bemis, Mary Ann Freund, Father Tom, Sue Milton, Rick Torn, Mary Jo Myers

Pillar the supports are down. The epoxy is dried and sanded. Now the pit will need to be filled in. Next spring we will review whether we need to put a barrier between the outside wall and the dirt.

The wall behind the school, we are on the schedule for fall.

The Bell Tower, Rick will check with some construction people he knows about a metal roof for the top.

Julie received a good bid for removing the tree by the fence on the playground. That should be done the week of 10/16/2017.

Because of the high cost we are looking for additional bids for asphalt replacement.

Jeff will check with Rotec to see if the railing for the front of church is finished.

The committee reviewed the financial reports. The weekly contributions are down but hopefully that will pick up between now and Christmas. All in all financially we are sound.